#### Overview

- Committee approved $744,325 contract for citywide traffic controller upgrades affecting 75 intersections to enable emergency vehicle preemption

- Jordan Road at Liberty Pike intersection crash rate is 5.6 times higher than statewide average

- Mac Hatcher at Liberty Pike intersection crash rate is 1.49 times higher than statewide average

- Liberty Hills pond restoration project expected to begin construction in summer 2025 with 8-month timeline

- Lewisburg Pike water improvements project scheduled for completion by end of summer 2025

#### Sewer availability for Henpeck interceptor property

- Water department recommended approval for 1 SFUE along Henpeck interceptor

- Committee approved sewer tap connection under creek to property

- Existing tap was previously installed during interceptor construction

#### Sewer availability for Hillsborough Road property

- Committee approved increase from 1 to 4.2 SFUEs for unaddressed property at Hillsborough Road

- Property located outside city limits

- Original 2011 approval was for single SFUE

- Increased SFUE request due to planned large home with higher fixture count

#### Cedar Ridge Landfill biosolids contract

- Committee approved $480,000 contract amendment for biosolid sludge disposal through end of year

- Staff reduced disposal from 2.5 to 1 truck per day

- Water department working toward beneficial reuse solution while maintaining landfill option as backup

- New biosolids manager developing solicitation for brokers

#### Liberty Hills pond restoration project

- Committee approved amendment to change project start date for reimbursement purposes

- Project awaiting permits before bidding

- Construction estimated to take 8 months

- Staff planning to optimize construction during summer/fall dry season

#### Liberty Pike intersection improvements contract

- Committee approved $579,500 contract with Rummel, Klepper & Kall for final design of two roundabouts

- Design will include right-of-way acquisition plans

- Project passed with 3-1 vote

#### Mac Hatcher and Liberty Pike safety concerns

- Recent crash involved three vehicles and wall damage

- Staff to evaluate:

  - Converting left turns to arrow-only signals

  - Conducting speed study on Liberty Pike section

  - Potential right-in/right-out conversion for Jordan Road

- Resident requested:

  - Installation of traffic cameras that record

  - Speed limit reduction from 40 to 35 mph on Liberty Pike

  - Arrow-only left turns at intersection

#### Lewisburg Pike water improvements update

- Project scheduled for completion before school starts in fall 2025

- Current phase from Margin to Adams Street experiencing delays due to trench backfill issues

- Staff evaluating alternatives to avoid closing Five Points intersection again

- Final asphalt top coat to be applied after all work completed