**Overview**

* Committee approved **$744,325** contract for citywide traffic controller upgrades affecting **75** intersections to enable emergency vehicle preemption
* Jordan Road at Liberty Pike intersection crash rate is **5.6** times higher than statewide average
* Mac Hatcher at Liberty Pike intersection crash rate is **1.49** times higher than statewide average
* Liberty Hills pond restoration project expected to begin construction in summer 2025 with **8-month** timeline
* Lewisburg Pike water improvements project scheduled for completion by end of summer **2025**

**Sewer availability for Henpeck interceptor property**

* Water department recommended approval for **1** SFUE along Henpeck interceptor
* Committee approved sewer tap connection under creek to property
* Existing tap was previously installed during interceptor construction

**Sewer availability for Hillsborough Road property**

* Committee approved increase from **1** to **4.2** SFUEs for unaddressed property at Hillsborough Road
* Property located outside city limits
* Original **2011** approval was for single SFUE
* Increased SFUE request due to planned large home with higher fixture count

**Cedar Ridge Landfill biosolids contract**

* Committee approved **$480,000** contract amendment for biosolid sludge disposal through end of year
* Staff reduced disposal from **2.5** to **1** truck per day
* Water department working toward beneficial reuse solution while maintaining landfill option as backup
* New biosolids manager developing solicitation for brokers

**Liberty Hills pond restoration project**

* Committee approved amendment to change project start date for reimbursement purposes
* Project awaiting permits before bidding
* Construction estimated to take **8** months
* Staff planning to optimize construction during summer/fall dry season

**Liberty Pike intersection improvements contract**

* Committee approved **$579,500** contract with Rummel, Klepper & Kall for final design of two roundabouts
* Design will include right-of-way acquisition plans
* Project passed with **3-1** vote

**Mac Hatcher and Liberty Pike safety concerns**

* Recent crash involved three vehicles and wall damage
* Staff to evaluate:
	+ Converting left turns to arrow-only signals
	+ Conducting speed study on Liberty Pike section
	+ Potential right-in/right-out conversion for Jordan Road
* Resident requested:
	+ Installation of traffic cameras that record
	+ Speed limit reduction from **40** to **35** mph on Liberty Pike
	+ Arrow-only left turns at intersection

**Lewisburg Pike water improvements update**

* Project scheduled for completion before school starts in fall **2025**
* Current phase from Margin to Adams Street experiencing delays due to trench backfill issues
* Staff evaluating alternatives to avoid closing Five Points intersection again
* Final asphalt top coat to be applied after all work completed